## Slide 1: Team 50: Remote Biometric System Bi-Weekly Update 2 Simon Becker Andrew-Joseph Nicolas Lance Pagaduan Harin Sankar Sponsor: Dr. Steven Wright TA: Hailey Ward
Notes: Michelle

## Slide 2: Contactless Cardiac Gating
Extensive and uncomfortable prep can be necessary
MRI Patient throughput can be improved
32% of patients think they wait too long for MRIs1
Dostál, M., Jurasová, K., Keřkovský, M. et al. What factors affect a patient’s subjective perception of MRI examination. Sci Rep 14, 22731 (2024). https://doi.org/10.1038/s41598-024-74231-9
Vasireddy, Rakesh & Roth, Corinne & Mathis, Johannes & Goette, Josef & Jacomet, Marcel & Vogt, Andreas. (2018). K-band Doppler radar for contact-less overnight sleep marker assessment: a pilot validation study. Journal of Clinical Monitoring and Computing. 32. 10.1007/s10877-017-0060-9.
Notes: Kyle

## Slide 3: Contactless Cardiac Gating
Notes: Eric

## Slide 4: Project Timeline
Subsystem Designs and Testing (completed 2/2) | PCB Ordered (completed 2/4) | MCU and PCB Integration (to complete by 2/16) | Integration of Scan Filter and Desktop Application (to complete by 2/23) | System Testing (to complete by 3/11) | Validation (to complete by 4/6) | Demo and Report (to complete by 4/19)
Notes: Eric

## Slide 5: PCB Andrew
Accomplishments since last update 25 hours | Ongoing progress/problems and plans until the next presentation
PCB Ordered Hardware Confirmed | Order supplemental materials Continue configuring radar and DCA

## Slide 6: PCB Andrew
PCB Specifications:
3 Buck ICs:
  12 to 5V @ 3A
  12 to 5V @ 2A
  12 to 3.3V @ 0.5A
MCU:
  STM32F407G
BNC Connector
MCU SWD and UART Pinout Headers
Compatible Hardware:
IWR6843AOPEVM
DCA1000EVM

## Slide 7: MCU Lance Pagaduan
Accomplishments since last update 10 hrs of effort | Ongoing progress/problems and plans until the next presentation
Finalized MCU components for PCB integration Flashed the IWR6843AOP Radar with sample vital sign data and verified with reset button for integration with data capture card and MCU | Working on output of vital sign data Configuration of datacard capture for live I/Q values for integration with MCU/PCB

## Slide 8: MCU Lance Pagaduan

## Slide 9: Scan Filter Subsystem Harin Sankar
Accomplishments since last update 15 hrs of effort | Ongoing progress, problems, plans, and goals until the next presentation
Mapped MRI outputs + Python ingest needs for Siemens, MR Solutions, and Esaote. Defined C#-Python integration plan | Implement MRI-filter pipeline so vendor exports are filter-ready. Communicate with Institutional Review Board and Vet School Begin C# UI–Python scan filter integration Plan TTL (prospective) vs retrospective comparison using Esaote

## Slide 10: Scan Filter Subsystem Harin Sankar
Vendor Data Acquisition
Siemens Data
MR Solutions Data

## Slide 11: Scan Filter Subsystem Harin Sankar
Software Integration

## Slide 12: User Interface Simon Becker
Accomplishments since last update 10 hrs of effort | Ongoing progress/problems and plans until the next presentation
Applied built-in DICOM metadata Migrated existing codebase to GitHub | Integrating Scan Filter code with User Interface code

## Slide 13: User Interface Simon Becker

## Slide 14: Execution Plan
Notes: Michelle

## Slide 15: THANK YOU